ARTES 4.0 Technologies and Products

Full Proposal

Part 5

Implementation Proposal for the … Phase

Proposal title

Proposal Reference: reference number

Notes for the use of this template (to be removed from Full Proposal)

This document contains requirements gathered in annex. For convenience, they can be accessed via hyperlinks that are located at the beginning of the section they relate to. These requirements must be taken into account when completing the Proposal.

Material presented in this plain style must not be removed nor modified, unless stated otherwise by an explanatory note.

Parts highlighted in yellow may or may not need to be filled in, depending on the scope of the proposal (please refer to the related explanatory notes to determine if they apply or not).

Text in red font must be modified and/or completed by the Tenderer for the proposed activity (this supplementary information should be presented in plain typeface, i.e. not red, in the final version of the Full Proposal).

- Text in blue italics is used for explanatory notes and guidance to help you to develop the Full Proposal content. They should be removed from the final document before submission.

A separate and self-contained Implementation Proposal shall be included for each Development Phase (Definition and Technology and/or Product and Demonstration) for which support is being requested under the ARTES 4.0 Technology & Product Developments Call for Proposals

Use of this Full Proposal Template is mandatory. The Tenderer shall not change the structure of this Full Proposal Template (i.e. the table of contents must remain unchanged) and adhere to its guidelines and requirements. However, the format and lay-out can be modified, e.g. to be in-line with the Tenderer’s corporate identity.

Table of Contents

1	Content of the Proposed Work	3

1.1	Work Breakdown Structure (“WBS”)	3

1.2	Work Package Description (“WPD”)	3

2	Project Schedule	4

3	Prior Work	6

4	Review Meeting Plan	6

4.1	Review Meetings	6

4.2	Progress Meetings	7

4.3	LIST OF DELIVERABLE ITEMS	7

4.3.1	Deliverable Items	7

4.4	LIST OF  ITEMS REQUIRED FOR VALIDATION – SPECIFICATION OF ANY NON-CONFORMANCE	8

4.4.1	Items Required for Validation	8

4.4.2	Non-conformances/limitations/additions regarding items for validation	9

4.5	MANAGEMENT AND ADMINISTRATIVE COMPLIANCE MATRIX	9

Annex 1:	Generic Deliverable Documents	11

Annex 2:	Work Package Descriptions	13

Annex 3:	Work Package Descriptions (Prior Work)	14

Annex 4:	Requirements for Proposal Content	15

# Content of the Proposed Work

| Content Requirements | Phase(s) |
| --- | --- |
| 5-1, 5-2, 5-3, 5-4, 5-5 | All |

## Work Breakdown Structure (“WBS”)

The figure below presents the work breakdown structure, covering the entire scope of the proposed work.

The structure and number of Work Packages should be tailored depending on the size and complexity of the activity. In particular, the work breakdown structure may include only a few Work Packages for activities with an ESA price up to 1 M€.

Replace the following diagram with an equivalent showing the proposed work breakdown structure.

Work breakdown structure

## Work Package Description (“WPD”)

[For each WP already shown in the WBS: WP Title, Name of responsible company/institute, Name of the WP Manager, Input required to start the work under the WP, Output expected and a description of the tasks included in the WP. Please use the ESA PBF-7 form or an equivalent template, available at https://esastar-publication.sso.esa.int/supportingDocumentation.]

……………

A work package description form (PBF-7) is presented in Annex 2 and Annex 3 (for Prior Work) herewith for each of the work packages at the lowest level of the work breakdown structure.

In general, in case the WBS is based on two levels WPs, the WPDs will refer only to the second level WPs, and the first WPs will not be associated to any WPD.

The work package descriptions comply with the following requirements:

- There is a single work package manager for each work package, who is a member of the key personnel.

- Work packages at first level start and end on milestone events, technical "gates” and do not span the entire duration of the activity (except for the project management work package and the closely associated management functions).

- Inputs from other work packages are clearly identified.

- The work to be performed is described in sufficient detail for the Agency to be able to judge the value for money, including scope of work and man-hours.

- Each task is traceable with a corresponding work package output (reporting of results, documentation deliverable or made available to the Agency).

- Work packages at second level (for the Agency's verification of the work progress) start and end on milestone events and do not span the entire duration of the activity.

- Each work package has at least one traceable work package output (hardware, software and/or documentation item, to be made available to the Agency upon request and for validation purposes of the achievement of the results of WPDs at first level).

- All hardware, software and documentation items for validation are traceable to the identified work packages.

# Project Schedule

| Content Requirements | Phase(s) |
| --- | --- |
| 5-6, 5-7, 5-8 | All |
| 5-10 | Demonstration activity in the Product and Demonstration Phase (Ground Segment) |

The project schedule is illustrated in a bar chart in reference, attached to the proposal.

or (delete the inapplicable paragraph)

The project schedule is illustrated in the following bar chart.

Replace the example bar chart below with your own. Bar charts embedded in the proposal document should have sufficient resolution, both on screen and in print, for all elements of the bar chart to be easily read.

# Prior Work

| Content Requirements | Phase(s) |
| --- | --- |
| 5-14, 5-15 | All |

This proposal does not include Prior Work.

or

(delete the inapplicable paragraph)

This proposal includes Prior Work, which has its own dedicated set of work packages, work package descriptions and complete work package outputs. The Prior Work is presented separately in Annex 3.

# Review Meeting Plan

## Review Meetings

| Content Requirements | Phase(s) |
| --- | --- |
| 5-14, 5-15 | All |
| 5-17 | Demonstration activity within the Product and Demonstration Phase (Ground Segment or End-to-End System) |

The proposed review meetings are summarised in the table below. Each review meeting will be attended by the Agency’s representative(s), the project manager, and other members of the project team as required.

Complete the following table as appropriate for the proposed Development Phase. For guidance, typical review objectives are provided in the following Excel® spreadsheet (Please note that “security” is necessary only when applicable):

A list of mandatory reviews is included in Table 1.

Review meetings

| Title | Date (months) | Objectives |
| --- | --- | --- |
| Kick-off Meeting | T0 | - Present the project and the company(ies) - Present the overall project planning - Review all planned deliverables |
| … | T0 + … | - … - … |
| … | T0 + … | - … - … |
| Phase Completion Review/Final Review | T0 + … | - Present a summary of the outcome of the development phase, including conclusions and recommendations. - Propose an outline of future product development strategies. - Present the test or operational data gathered during the phase. - Confirm that all outputs, deliverables and work have been successfully completed/delivered to the satisfaction of the Agency and as defined in the contract. The following objective applies for a Product and Demonstration Phase only. - Estimate the socioeconomic impact of the product development and the subsequent commercialisation of the product. |

Include the paragraph below if this Part of the Proposal includes a Ground Segment or End-to-End System Demonstration Activity in the Product and Demonstration Phase

Representatives of the user organisations involved in the trial utilisation of the product shall participate in the on-site acceptance test (SAT).

## Progress Meetings

In addition to these review meetings, progress meetings will be held periodically, with no more than eight (8) weeks between consecutive meetings. The right for ESA to call for specific progress meetings is acknowledged.

The objective of each progress meeting will be to present a summary of the current status of the activity and to report on any problems and schedule slippages.

[THE TENDERERS’ ATTENTION IS DRAWN TO THE FOLLOWING:

Sections 4.3 and 4.4 below refer to two different types of items:

- DELIVERABLE ITEMS: These are the documents (reports) that will be delivered as part of the proposed Work for project management purposes.

- ITEMS REQUIRED FOR VALIDATION: These are the documents and other items (such as Hardware Software, Manuals and/or Technical Notes) that will only be made available to ESA for validation as part of the proposed Work.]

## LIST OF DELIVERABLE ITEMS

### Deliverable Items

[State your acceptance to deliver all required items (in the form of a Deliverable Items List (“DIL”)) and in the Draft Cooperative Agreement (Article 2) included in the CfP (as Appendices 1 and 2, respectively).]

……………

Deliverable Items List Tables:

The mandatory and Additional (optional) Deliverable documents that shall be delivered during the project are summarised in the table below.

Table F.1a Deliverable documents (include all the relevant documents in Annex 1 below)

| Name | Deliverable Documents | Initial Submission | Updating |
| --- | --- | --- | --- |
| PBC | Project Bar Chart | within the proposal | as part of the MPR and at reviews |
| MPR | Monthly Progress Report | TO + 1 month | every month, within first five working days |
| MOM | Minutes of Meetings | NM and FR | every meeting and final |
| SSP | Single Slide Presentation | FR |  |
| FR | Final Report | FR |  |
| FDP | Final Data Package | FR |  |
| HRI | High Resolution Image | FR |  |
| PWP | Project Web Page | FR |  |
| SEQ | Socio-economic Impact Questionnaire (if applicable) | FR |  |
| RRS | Registration Status of Intellectual Property Rights | FR |  |
| TBC | Additional Document- TBC | TBC | TBC |
| TBC | Additional Document- TBC | TBC | TBC |
| TBC | Additional Document- TBC | TBC | TBC |
| TBC | Additional Document- TBC | TBC | TBC |
| TBC | Additional Document- TBC | TBC | TBC |

## LIST OF ITEMS REQUIRED FOR VALIDATION – SPECIFICATION OF ANY NON-CONFORMANCE

### Items Required for Validation

[State your acceptance to submit for validation to ESA all required items in the form of an Items for Validation List (“IVL”)) and in the Draft Cooperative Agreement (Article 2) included in the CfP (as Appendices 1 and 2, respectively).]

……………

Items for Validation List Tables:

The documents that will be submitted during the project for validation are summarised in the table below.

Table F.1b Documents required for Validation (examples - supporting evidence as requested by the TO which will vary and which will be the items required for validation)

| Name | Documents for Validation | Initial Submission | Updating |
| --- | --- | --- | --- |
| RD | Requirements Document | within the proposal | BDR |
| SSA | System and Service Architecture | within the proposal | BDR, CDR |

Documents (delivered or made available):

All documents, whether document deliverables in section 4.3.1 above or documents for validation in the table below, shall be made available to the ESA Technical Officer (TO) through submission to the TO’s email.

Each document will include a title page reporting the project name, the cooperative agreement number, the title of the document, a reference identifier, the author(s) and related organisation(s), the date of issue and the revision number.

All documents will include a record of the document history, indicating in short for each document revision the corresponding date and the reason(s) for the revision. The relevant copyright marking in line with the Cooperative Agreement provisions shall be clearly identified.

All documentation will be submitted in electronic form, in MS Word or equivalent, with all pictures and tables embedded in the document. The documentation will be able to be printed and will allow the insertion of comments and track changes. Intermediate versions of the documents, before its final official release, shall be submitted in Track Changes.

All documents will be submitted using the Agency’s web-based project planning and collaboration tool. Documents will be submitted at least five working days prior to the associated review.

Typical items for validation are provided in the following Excel® spreadsheet (Please note that “security” related deliverables are necessary only when applicable):

Other items (not deliverable):

The following table describe the list of Hardware and Software and associated Documentation that will be made available to ESA for validation as part of the proposed Work:

Table F.1b Items (example)

Entries in the table are just examples to be amended as relevant

| Type | ID | Item description | Number of Items | SubmissionPoint | Notes |
| --- | --- | --- | --- | --- | --- |
| Hardware | HW.01 |  | 6 | According to ESA MR | ……… |
|  | HW.02 |  | 8 | According to ESA MR | Model…. |
|  | HW.03 |  | 1 | According to ESA MR | Model .... |
|  | HW.04 |  | 1 | According to ESA MR | ……… |
|  | ……… |  | ……… |  | ……… |
| Software(*) | SW.01 |  | 1 | According to ESA MR | ……… |
|  | SW.02 |  | 8 |  | Embedded in HW.02 |
|  | ……… |  | ……… |  | ……… |
| Manuals | DOC.01 |  | 8 | According to ESA MR | ……… |
|  | DOC.02 |  | 1 | According to ESA MR | ……… |
|  | ……… | ……… | ……… |  | ……… |

(*) Submission of the Software will be performed by storing the SW modules and versions developed under the project in a secure software repository (on-site or in the cloud). Up to two years after the Cooperative Agreement closure date, ESA will be provided access to the repository by contacting the Project Manager.

### Non-conformances/limitations/additions regarding items for validation

[In case you propose any limitation(s) or even any deletion(s) when compared with the CfP requirements on items for validation, specify it in this section by providing a complete and comprehensive list of such differences, by stating the reason(s) associated with the proposed limitation(s) or deletion(s). If you envisage addition(s), specify any additional items proposed.]

……………

## MANAGEMENT AND ADMINISTRATIVE COMPLIANCE MATRIX

| REQUIREMENT (*) | COMPLIANT (Y/N/P) (**) | REMARKS (***) |
| --- | --- | --- |
| M01 |  |  |
| M02 |  |  |
| M…. |  |  |

[This section is applicable to requirements relevant to Management (including schedule, reporting, meetings, submissions, reviews, validations etc.), Financial and Contractual aspects. Any partial- or non-compliance should be summarised under paragraph 6 of the Cover Letter in this Proposal Template.

(*)	Please refer to the specific page/section of the of the relevant requirements for Management (including Proposal Volume Part 4 (Management); Annex 4 to the present Proposal Volume Part 5; and the Management Requirements in Appendix 2 to the Call for Proposals – General Terms and Conditions)  or, if available, the single requirement identifier;

(**)	Please state your compliance (Y), non-compliance (N) or partial compliance (P) with respect to each requirement;

(***)	Any relevant remarks and, for partial compliance (P) or non-compliance (N) cases, please provide an explanation/justification.]

Generic Deliverable Documents

Final Report

The Final Report shall be prepared in the general form and quality of an item suitable for technical journal publication. It shall be written in a concise yet instructive manner and shall not exceed 20 pages (containing colour photographs, if applicable).

It shall describe the major technical, operational and commercial accomplishments of this contract, especially:

-	objective of the activity

-	key issues

-	results of the work incl. description of the new product/service developed

-	main benefits

-	perspective (further technical and commercial evolution).

The final report may be made available to all ESA Participating States and Persons and Bodies. Therefore, if the Final Report includes commercially sensitive information, two versions of the final report shall be provided.

The version containing commercially sensitive information shall be marked “Proprietary Information”. The version not containing commercially sensitive information shall not be marked “Proprietary Information”.

High resolution images

High-Resolution (>2 MB) Photographs shall be delivered, shall be releasable to the public and shall be delivered in a format that can easily be processed electronically (e.g. not in PDF).

Video

A video illustrating the results achieved may be delivered using common high-definition video format (e.g. mp4), and shall be releasable to the public.

Product Data Sheet

Include the following information if this Part of the Proposal addresses a Ground Segment Product and Demonstration Phase

A Product Data Sheet shall be issued:

For each hardware unit which has been developed and tested within the contract, providing the functional performances, budgets and environmental specifications.

For each software item which has been developed and tested within the contract, listing the main functions and the demonstrated performance parameters.

Monthly Progress Reports

A concise monthly progress report will be provided to the Agency within the first five working days of each month.

A template can be found at the following link:

https://artes.esa.int/documentshttps://artes.esa.int/sites/default/files/MPR_ARTES_3-4_v3.1.doc

Minutes of Meetings

Formal written minutes of meetings attended by the Agency will be agreed and, as far as possible, be signed and made available to the Agency at the end of the meeting. If this is not possible the minutes will be provided to the Agency no later than five working days from the date of the meeting. The minutes will, as a minimum, identify all agreements made and actions accepted during the meeting.

The action item list will be included in the minutes and will be updated in accordance with the meeting outcome. Each action item will be assigned a unique identifier in the format X.Y, where X is the meeting number in which it originated and Y is the action number, starting from 1 at each meeting.

Project Web Page

As part of the final data package, the Contractor shall produce a Project Web Page which shall be suited for publication by ESA in the Telecommunications and Integrated Applications web site. The Project Web Page shall be produced using the template given under: http://artes.esa.int/documents. It shall include a paragraph summarising the most significant achievements of the project.

Justification for Non-Continuation

Include this deliverable if this Part of the Proposal addresses a Definition and Technology Phase

In the event that it is no longer proposed to continue with the development at the end of the Definition and Technology Phase, the Contractor shall deliver a Justification Letter to the Agency. The Justification Letter shall set out the reasons (technical and/or commercial) for not continuing the development.

Socio-Economic Impact Questionnaire

Do not include this deliverable if this Part of the Proposal addresses only definition activities in the Definition and Technology Phase.

A Socio-Economic Impact Questionnaire (SEIQ) shall be delivered in one (1) set of documentation each, to the Agency’s authorised representatives not later than fourteen calendar days before the Final Review Meeting.

The Agency shall issue the questionnaire to the Contractor not later than 30 calendar days before the Final Review Meeting.

The Agency reserves the right to request up to three updates of the SEIQ within a period of three years following the closure of the contract.

Utilisation Plan

Include this deliverable if this Part of the Proposal addresses a Ground Segment or End-to-End System Demonstration activity in the Product and Demonstration Phase

The Utilisation Plan shall describe the activities to be carried out during the trial utilisation of the product and define the related evaluation framework. It shall consist of the following sections:

- Users: identifying the actors in terms of organisations and user groups that will be involved in the trial utilisation and describing their roles.

- Utilisation baseline: describing the utilisation of the product (e.g. number of utilisation sessions, volume of data exchanged, duration of interactive sessions) and the associated planning (e.g. duration of the trial utilisation stage, starting date of sites used in the trial utilisation).

- Utilisation assessment: intended approach to evaluate the trail utilisation of the product, including success goals, performance criteria (e.g. quality of the product/service, evolution of the number of users, utilisation time etc.).

- Utilisation preparation: describing the content elements that have to be developed or procured in the course of the project as a prerequisite to start the trail utilisation stage (e.g. products, training of people, statement of commitment from user/stakeholders involved in the trial utilisation of the product, planned approach to promote the commercial uptake of the product).

- Utilisation risks: a risk assessment associated with the trail utilisation of the product and your mitigation plan.

Work Package Descriptions

Provide completed work package descriptions for each work package identified in the work breakdown structure

| PROJECT: … PHASE: … | WP: … |
| --- | --- |
| WP Title: … Company: … WP Manager: … Start Event: … Planned Date: … End Event: … Planned Date: … | Sheet … of … Issue Ref … Issue Date … |
| Inputs: … Tasks: … Outputs: … Each work package shall have one or more items as outputs |  |

Work Package Descriptions (Prior Work)

Include only if Prior Work is proposed

Provide completed work package descriptions for each work package identified in Prior Work

| PROJECT: … PHASE: … | WP: … |
| --- | --- |
| WP Title: … Company: … WP Manager: … Start Event: … Planned Date: … End Event: … Planned Date: … | Sheet … of … Issue Ref … Issue Date … |
| Inputs: … Tasks: … Outputs: … Each work package shall have one or more items as outputs |  |

Requirements for Proposal Content

| Requirement | Template Section |
| --- | --- |
| - The Tenderer shall submit a Work Breakdown Structure (WBS) on at least two levels, which shall cover the entire scope of the proposed work. Depending on the size and complexity of the proposed activity, a breakdown to more levels may be necessary. | Section 1 Work Breakdown Structure |
| - The work shall be broken down into work packages, that are task / outcome oriented rather than personnel function related. An exception will be made for the management and quality work packages. | Section 1 Work Breakdown Structure |
| - Each work package at the lowest level of the WBS shall be described in a Work Package Description form. (PBF-7). | Section 1 Work Breakdown Structure |
| - The WBS/WPD shall be broken down into elements of a value not exceeding 500 KEURO or 2000 man hours, or higher amounts if the nature of the activity so justifies. | Section 1 Work Breakdown Structure |
| - Work package descriptions shall comply with the following requirements: - There shall be a single work package manager for each work package. - Work packages shall start and end on review events and not span the entire duration of the activity. An exception may be made for the project management work package and any closely associated management function (e.g. Configuration Management, Contract Management, Financial Control) and Product Assurance / Quality function. - Inputs expected from other work packages shall be clearly indicated (i.e. reference shall be made to the contributing work packages). - Task descriptions shall describe the work to be performed in sufficient detail for the Agency to be able to judge the value for money (scope of the proposed work versus the associated man-hours). - Each task shall be traceable with a corresponding work package output. - All deliverable hardware, software and documentation shall be traceable to the identified work packages. | Section 1 Work Breakdown Structure |
| - Whenever a project/activity is considered sensitive, the work breakdown structure shall include a work package addressing Security Management and its integration into the project activities and resulting product. This shall include Security, Security Risk Management and related security certification/accreditation artefacts for the project team and its suppliers and the product during the full system lifecycle in line with the project scope. Whenever a project/activity is considered not sensitive, Risk analysis and security activities may be embedded as a task within the management WP. | Section 1 Work Breakdown Structure |
| - The Tenderer shall submit a project schedule, which shall cover the entire duration of the proposed work. | Section 2 Project Schedule |
| - In establishing the project schedule, the Tenderer shall take account of the need of the Agency to review and/or approve intermediate deliverables and shall allow at least 10 working days for the Agency to do this. | Section 2 Project Schedule |
| - All review meetings and lowest-level work packages shall explicitly be indicated on the project schedule. | Section 2 Project Schedule |
| - The total duration of the Ground Segment Demonstration Activity in the Product and Demonstration Phase shall be between 1 and 2 years. | Section 2 Project Schedule |
| - The review meeting plan shall include a Phase Completion Review at the end of each Development Phase, unless the Development Phase is the last Development Phase in the contract, in which case the Phase Completion Review is not required and is replaced by the Final Review. | Section 4.1 Review Meetings |
| - The review meeting plan for a Development Phase shall include the mandatory reviews specified in Table 1 for that development phase. | Section 4.1 Review Meetings |
| - The Tenderer shall deliver Software Licence Files for third party software. They shall characterise the deliverable software in terms of its constituent elements and the associated licensing schemes (in particular for any commercial off-the-shelf or open source software). Software licence files shall provide the following information for each item of third party software: - software item name/identifier; - key features/function of the software item; - developer name; - version number; - license type; - licensing conditions; - exportability constraints, if any; - software dependencies, if any. | Section 6.2 Software |
| - If any existing software is intended to be re-used, the Tender shall provide a Software Reuse File (SRF). This document shall contain an analysis of existing software intended to be reused. The SRF shall be composed of the following two sections: - Section 1, dedicated to present the analysis carried out to decide about the reuse (or not) of existing software taking into account the technical, operational and commercial requirements of the project. Furthermore the analysis shall cover the way the reused software will be embedded and/or integrated with the software to be developed in the project. The reused software shall be described in accordance with the information listed below (SRF List). - Section 2, to characterise the deliverable software in terms of its constituent elements and the associated licensing schemes. The deliverable software (i.e. including developed and existing reused software) shall be described in accordance with the information listed below (SRF List): - software item name and main features; - developer name; - considered version and list of components; - licensing conditions; e.g. industrial property and exportability constraints, if any; - implementation language; - development and execution environment (e.g. platform, operating system); - applicable dispositions for warranty, maintenance, installation and training; - commercial software necessary for software execution, if any; - size of the software (e.g. number of source code lines, and size of the executable code). | Section 6.2 Software |

Table 1 : Mandatory Review Meetings

Back to Requirement 5-17

| Development Phase | Domain |  |  |
| --- | --- | --- | --- |
|  | Space Segment | Ground Segment | End-to-End System |
| All | Kick-off Meeting, Phase Completion Review or Final Review | Kick-off Meeting, Phase Completion Review or Final Review | Kick-off Meeting, Phase Completion Review or Final Review |
| Definition and Technology | Target TRL<3: Mid Term Review (MTR), Target TRL>3: Preliminary Design Review (PDR) | Target TRL<3: MTR, Target TRL>3: PDR | Target TRL<3: MTR, Target TRL>3: PDR |
| Product and Demonstration | Target TRL<8: Critical Design Review (CDR), Test Readiness Review (TRR), Test Review Board (TRB) | Target TRL<8: CDR, TRR, Factory Acceptance Test (FAT) | Target TRL<8: CDR, TRR, Factory Acceptance Test (FAT) |
| Any Phase where an early flight activity or ground demonstration activity is proposed | (Embedded and Independent Case as a hosted payload) Equipment Qualification Status Review (EQSR), Acceptance Review (AR), Commissioning Results Review (CRR) | CDR, FAT, On-Site Acceptance Test (SAT) | CDR, FAT, On-Site Acceptance Test (SAT) Final System Acceptance Test (FSAT) |
|  | (Independent Case where the flight hardware represents the main purpose of the mission) Mission Requirements Review (MRR), Detailed Design Review (DDR), Payload Acceptance Review (PAR), Flight Readiness Review (FRR), Commissioning Results Review (CRR) |  |  |

[END FULL PROPOSAL PART TEMPLATE]

The types of content to be expected for the security process includes:

  - Security approach and Risk Analysis for:

    - the governance model approached within the Information Security Management System (ISMS) framework, SMP, ISMP;

    - the suppliers systems used to host or manage the development;

    - supply chain whether upstream or downstream;

    - the product/technology to be developed;

    - due diligence & security policies covering Third parties/Business partners liaison;

  - Controls and measures (procedural, technical, physical, personnel) that will be used to ensure the security of the technology being developed, deployed and maintained.

  - Nature of the product, level of innovation, possible dual-use or governmental use and what measures will be undertaken to ensure the appropriate protection measures.

  - Identification of potential regulatory constraints and compliance needs and constraints, taking into account the nature of development, the level of TRL and targeted future use (e.g.  national regulations to protect CNI, export controls, Personal Data Protection) as well as potential future use in sensitive systems.

  - Organizational support for the establishment of a reliable ISMS security programme:

    - Vertical Support; from the management level all the way down to the individuals that work in your organization that is impacted by the scope of the ISMS;

Horizontal Support; cross-functional support across the organization by involving different business units to rely on a resilient security posture.”